

Group Project DT211/3 & DT228/3

Team H

Logs

Week 1 23/01/2015:

Team members:  
Adam Noonan (present)

Daryl Winslow (present)

Stephen Pollard (absent)

Marcel Schilsky (absent)

Goals:

* Choose 3 options
* Create team name
* Decide on languages
* Decide what platforms
* Means of communication
* Contingency plans

Goals achieved:

* Choose 2 options
* Decided on contingency plans
* Created team name

Week 2

Team members:  
All team members present

Goals:

* Set up communication
* Decide on languages/platforms
* Create PowerPoint presentation
* Print presentation

Goals Achieved:

* Communication set up
* Created PowerPoint presentation
* Printed presentation
* Gave presentation

Week 3 06/02/2015:

Team members:  
All team members present

Goals:

* Design our allocated project
* Create a plan
* Decide on language/platforms
* Allocate tasks for next week

Goals achieved:

* Created a design for the project
* Made a plan
* Using Python as our language
* IDLE is our platform
* Team members given specific roles in creating the design doc

Week 4

Team members:

All team members present

Goals

* Write presentation for assignment
* Further research chosen language
* Assign roles in presentation
* Submit and print assignment

Goals achieved

* All goals were achieved this week

Week 5 20/02/2015

Team members:

Daryl Winslow

Adam Noonan

Goals

* Begin coding
* Begin project plan

Goals achieved

* All goals achieved

Week 6 27/02/2015

Team members:

Stephens Pollard

Daryl Winslow

Adam Noonan

Goals

* Begin using tkinter
* Code save feature
* Code open feature
* Update project plan

Goals achieved

* All goals achieved

Week 7 06/03/2015

Team members:  
All members present

Goals

* Add widgets
* Code close feature
* Code replace feature
* Code find feature

Goals achieved

* All goals achieved

Week 8 13/03/2015

Team members:  
all present

Goals

* Add font feature
* Add colour feature

Achieved

* Began both features

Week 9 20/03/2015

Team members:

All members present

Goals

* Begin spell check
* continue font/colour feature

Achieved

* both partially working

Week 10 27/03/2015

Team Members:

All members present

Goals

* Continue spell check feature
* Begin word count feature

Achieved

* Spell check unchanged
* Word count partially working

Week 11 4/04/2015

Team Members:

All members present

Goals

* Prompt save when quitting program
* Continue spell check/word count

Achieved

* Prompt on quitworks
* decided to drop spell check. Too many errors
* continued with word count

Week 12 10/04/2015

Team Members:  
Adam, Daryl and Marcel

Goals

* Add import images feature
* Fix word count
* Refine display

Achieved

* Added draw feature
* fixed word count
* Added drop down menu instead of button row

Week 13 17/04/2015

Team Members:  
All members present

Goals

* Continue on word count
* More diverse menus

Achieved

* We have 3 drop down menus now
* Word count working